Present: Justin Roberts, Laurie Watkins, Peter Walsh, Mark Turner Walsh, Shane Hagai, Paul Nation, Mark Turner, Peter Mans, Darren Courtnage

Apologies; Koa Martel, Sharli-Jo Solomon

Karakia from Shane

- Update on further work completed at the quarry since last meeting/site visit

PowerPoint presentation circulated

Shane went over the presentation – work completed

- Planned activities – next 3 months

As per presentation

General discussion on the quarry intersection with SH58

- Pauatahanui Resident’s Association were looking for clarification concerning entry and exit from the quarry

  - Residents still have issues getting out of Flighty’s Road and Murphy’s Road during peak times

- Shane confirmed that once the barrier was in place it would only be left in and left out of the quarry (but this maybe a couple of years away depending on Waka Kotahi)

- Trucks were not allowed to turn right out of the quarry onto SH58

- FH improvements to their part of the intersection (as consented) to start in April

- Waka Kotahi have started work on the Murphy’s Rd/Flighty’s Road roundabout hence the 50kph speed restriction

- Complaints - if any

No complaints have been received in in 2024

- Management plans

List of management plans on PP presentation – those approved and not required yet

- Quarry Website

Query on the number of hits the website has received

AP - Peter will Check how many people have viewed the website and get back to John

The website does not explain who or what the CLG is

AP – Peter will add to the website, information on what the CLG is

Ap – Peter will add the current PowerPoint presentation alongside the CLG minutes

- Communications going forward

Mark noted that he had several approaches from neighbours looking for information on the quarry. They were mainly low-level issues that Mark was able to deal with and calm any neighbours’ concerns. None of the neighbours wished to be involved or join the CLG but were happy with Mark’s continuing feedback

The CLG were happy with Mark dealing with any low-level issues raised by neighbours but would raise any serious issues with John as required

Mark noted that the neighbours were generally aware of the website

Future CLG membership

Nothing to report

- General Business

Peter noted that FH are in frequent contact with local Iwi (Sharli-Jo) and Taranaki Whanui (Kirsty)

Projected start date of quarrying and hours and truck movements?

- Peter noted that various works are still required – but a potential start was probably looking like early December

- Hours of quarry when open – likely 7am-5pm

- There are limitations and times on truck movements – refer to consent

- Peter reassured the CLG that the consent conditions will not be exceeded

- Next meeting date

Wednesday 1 May at 11.00am at the Judgeford GC

AP – John to send out calendar invite (done)

Meeting closed at 11.45am – followed by site visit